Strategy AI BOT Framework

Solution Architecture on AWS — Companion Design Document (v4)

Direct Bedrock Converse · MCP Tool Layer · Identity & Audit Correlation · HITL Governance

Status: FINAL v4 — approved services only  |  August 2026

# Contents

# 1. Purpose and Scope

This document accompanies the FINAL v4 draw.io architecture diagram for the Strategy AI BOT Framework — a conversational MicroStrategy administration assistant built exclusively on approved AWS services. It records the design decisions, the identity-to-service-account audit correlation model, MCP tool coverage against the MicroStrategy REST API, human-in-the-loop (HITL) governance, failure handling, security posture, cost/scale guards, and the accepted-risk register.

Audience: architecture review board, security review, platform engineering, and AWS solution architects. All names, accounts, and credentials in this document are placeholders per convention (e.g., service_account_placeholder). Base URLs terminate at /MicroStrategyLibrarySTD.

# 2. Key Architecture Decisions

| ID | Decision | Rationale |
| --- | --- | --- |
| D1 | Direct Bedrock Converse API; no Bedrock Agents service | MCP tools integrate natively into a self-owned agent loop; circuit breaker and HITL gates require intercepting every tool call, which is trivial when the loop is application code. Removes the Bedrock-to-MCP bridge component entirely. |
| D2 | ElastiCache removed; live job status in RDS job_status table | Not an approved service; RDS already carries OLTP load and eliminates a component. AWAITING_APPROVAL state added for HITL. |
| D3 | Analytics Lake track (S3/Athena/QuickSight) removed | Descoped by client decision. No S3 exists anywhere in this architecture: export/download endpoints are out of scope for the bot (Section 4.2). RDS is the sole persistence layer. |
| D4 | Knowledge retrieval via RDS pgvector, queried by the worker | No Bedrock Knowledge Base service needed; worker injects retrieved context into the prompt directly. One less managed service and IAM surface. |
| D5 | Service account credentials in Secrets Manager, fetched via IRSA | Credentials never live in pod environment or images; rotation supported; access scoped per pod service account. |
| D6 | EventBridge Scheduler triggers the nightly EKS batch pod | Resolves earlier CronJob/EventBridge label ambiguity: EventBridge is the trigger of record; the pod is a plain batch workload. |
| D7 | Application-side audit table is the system of record for attribution | MicroStrategy logs only ever show the service account. The RDS audit table carries the user-to-call linkage; MSTR Enterprise Manager logs are joined offline via service account + timestamp + jobId. |

# 3. Identity and Audit Correlation (Critical Design)

Problem statement: users authenticate as themselves (Okta OIDC), but every MicroStrategy REST call is executed under a shared, high-privilege service account. Without an explicit correlation design, no one can answer “which human caused this API call” — a compliance and security failure for an admin-capable bot.

## 3.1 The identity chain

- Step 1–2: ALB (Okta OIDC built-in) validates the user; the JWT carries sub and email into the FastAPI pod. RBAC is enforced per role.

- Step 3: FastAPI creates the session record in RDS: user_id, session_id, chat history.

- Step 5: for each admin action, FastAPI mints a correlation_id and enqueues the SQS message with attributes {user_id, session_id, correlation_id}. Identity travels with the job — it is never inferred downstream.

- Step 12: the worker writes one audit row per MSTR REST call, capturing the identifiers MicroStrategy returns (jobId, instanceId, transaction ids) verbatim.

- Step 19: offline join — the audit table matches MSTR Enterprise Manager / platform log entries on service account + timestamp window + jobId.

## 3.2 Audit table schema (system of record)

| Column | Type | Notes |
| --- | --- | --- |
| audit_id | bigserial PK | Row identity |
| correlation_id | uuid | Minted per user action; indexed |
| user_id / user_email | text | From OIDC JWT — the human principal |
| session_id | uuid | Chat session linkage |
| tool_name | text | MCP tool invoked |
| mstr_endpoint | text | Path only, base stops at /MicroStrategyLibrarySTD |
| mstr_job_id / instance_id | text | Returned by MicroStrategy — the join key to vendor logs |
| request_summary / response_code | text / int | No payload bodies; summaries only |
| image_sha256 | text null | Hash of any user-uploaded image tied to this action (image itself never persisted) |
| approver_id / approved_at | text / timestamptz null | Populated only for HITL-gated actions |
| started_at / finished_at | timestamptz | Timestamp window for the vendor-log join |

## 3.3 Vendor-log join procedure

Given an audit row, the matching MSTR Enterprise Manager entry is located by: (a) service account principal, (b) timestamp within [started_at − skew, finished_at + skew], (c) jobId/instanceId equality where the vendor log exposes it. Clock skew tolerance of ±2 minutes is assumed; NTP alignment on the worker is required. This procedure is documented as a runbook so security can execute it without engineering support.

## 3.4 Non-goals

MicroStrategy impersonation/delegated identity was evaluated and rejected: it would require per-user MSTR accounts and trust configuration with the vendor SaaS, multiplying the credential surface. The application-side audit model achieves per-call human attribution without changing the vendor trust model.

# 4. Binary and Image Handling

## 4.1 User-uploaded images (e.g., dashboard-access screenshots)

- Images under 3.75 MB are passed inline as base64 content blocks in the Bedrock Converse request. Claude Sonnet reads them natively — no OCR service.

- Ephemeral by design: the image is held in FastAPI memory for the duration of the call and never persisted. Only the SHA-256 hash is written to the audit table. Rationale: screenshots may contain client data; not storing them is the stronger security posture.

- Oversized images are rejected with a user-facing message to crop/re-capture.

## 4.2 Export artifacts — OUT OF SCOPE

- Export/download endpoints (dossier PDF/XLSX rendering, .mmp migration packages) are explicitly out of scope for the bot. Users perform exports through native MicroStrategy Library / Workstation, where vendor-side controls already govern them.

- Consequence: no object storage exists anywhere in this architecture. RDS is the sole persistence layer, which simplifies the security review — there is no bucket to approve, no presigned-URL surface, and nothing binary is ever produced or stored by the framework.

- If export scope is ever added later, it requires a new architecture decision (transient object storage or size-capped streaming through FastAPI) — it must not be improvised into RDS or pod-local disk.

# 5. Human-in-the-Loop Approval Design

HITL is the framework’s core governance claim and is drawn explicitly in v3 (steps 20–22).

- Destructive-tool allowlist: delete user/group, drop or move objects, ownership transfer, ACL mutation, subscription deletion, schema changeset commit, cube unpublish. The allowlist lives in configuration, not in any tool — no tool can alter it.

- Flow: when the agent loop selects an allowlisted tool, the worker pauses, writes job_status = AWAITING_APPROVAL with the fully-resolved proposed action payload (exact object, exact change), and stops consuming iterations.

- The FastAPI UI renders an approval card. The decision and approver identity are written to an approvals table in RDS; the worker resumes only on a recorded approval and stamps approver_id into the audit row. Rejection ends the loop gracefully with an explanation to the user.

- Approvals expire: an action awaiting approval for more than 24 hours is auto-rejected to avoid stale executions against a changed environment.

- Read-only diagnostic tools (ACL inspection, privilege resolution, object search, status checks) carry no gate and may run fully autonomously — these are the recommended first-wave tools and the ideal demo path (screenshot-to-diagnosis).

# 6. MicroStrategy REST API Coverage Model

Architecture coverage is assessed by call pattern, not by endpoint count. Every MSTR REST endpoint falls into one of five patterns, and each pattern has a defined path through the architecture. Tool inventory completeness is a separate audit tracked against this model.

| Call pattern | Examples | Architecture path |
| --- | --- | --- |
| Short synchronous | Object info, user lookup, list subscriptions | Worker executes inline within the agent loop; single audit row |
| Asynchronous / long-running | Cube publish, metadataSearches (two-step), subscription execution, report instances | SQS job + worker long-poll + job_status progress; ERR009 re-auth mid-poll |
| Transactional multi-step | Schema changesets (create → modify → commit) | Wrapped as ONE MCP tool encapsulating the full sequence with rollback on failure — raw changeset steps are never exposed as separate tools to prevent orphaned changesets |
| Binary / streaming | Dossier PDF/XLSX export, .mmp download/upload | OUT OF SCOPE — exports handled in native MSTR Library/Workstation; the bot declines and directs the user to the native path |
| Destructive / privileged | Delete, ownership transfer, ACL change, changeset commit | HITL gate (steps 20–22) + approver stamped in audit row |

## 6.1 Session and response-shape conventions (binding on every tool)

- requests.Session() for all calls — login sets both X-MSTR-AuthToken and cookies; bare requests drop cookies and cause ERR009.

- Login mode 1 (standard); logout in a finally block; verify=False with urllib3 warnings suppressed per environment convention.

- metadataSearches two-step: POST to initiate, extract searchId (check both “id” and “searchId” keys), then GET results with searchId — never without it.

- Dual response shapes handled everywhere: dict with “result”/“totalItems” OR bare list. Pagination via offset/limit until totalItems reached.

## 6.2 Known open items in tool inventory

- Read-only diagnostic set (ACL inspection, effective-privilege resolution, dependency chain) — required for the troubleshooting flow; safest to ship first.

- Binary export tools — deliberately absent (out of scope per Section 4.2).

- A formal endpoint-by-endpoint mapping of the 25+ existing tools against the API families (auth, browsing, cubes, reports, subscriptions, users/groups, security, schema, migration, monitoring) is the next audit deliverable.

# 7. Failure Handling and Alerting

- SQS: maxReceiveCount = 3, then redrive to DLQ. DLQ depth > 0 raises a CloudWatch alarm → SNS → on-call (step 25). DLQ messages retain identity attributes so failed jobs remain attributable.

- Worker retries: exponential backoff on MSTR 5xx; ERR009 triggers one silent re-auth then retry; a second failure fails the job with a user-facing message.

- Runaway-loop guard: hard cap of 15 agent iterations per job and a per-session Bedrock token budget. Breach fails the job explicitly — never silent truncation.

- Circuit breaker (RAE ADR): worker reads the SSM Parameter Store flag before every tool call. Granularity: single agent → agent category → full subsystem. Tripping is a parameter write (no redeploy); every trip and reset is audit-logged with actor and reason. Breaker trips also alarm via SNS.

- Poison approvals: HITL requests older than 24h auto-reject.

# 8. Security Posture

- Ingress: internal ALB only, Okta OIDC enforced at the edge; no public endpoints anywhere in the design.

- Pod identity: IRSA per workload — FastAPI, worker, and batch pods have distinct, least-privilege IAM roles. Only the worker role can read the MSTR credential secret.

- Credentials: service_account_placeholder lives solely in Secrets Manager with rotation; cached in worker memory with TTL; never in environment variables, images, or code.

- Egress: MSTR reachable only via PrivateLink through the central account firewall/IPS; no NAT path to the vendor.

- Prompt-injection controls: MSTR object names/descriptions and user images are untrusted input to an LLM holding admin tools. Mitigations: strict tool allowlist (the model can only call registered tools), read-only default, HITL gate on all mutations, no tool capable of modifying the allowlist or breaker configuration, and tool inputs validated against schemas before execution.

- Data minimization: no request/response bodies in audit logs (summaries only); images never persisted; export artifacts expire in 24h.

# 9. Scaling and Cost Guards

- Worker concurrency cap: N = 4 concurrent MSTR sessions (tunable via Parameter Store) protects the vendor instance from tool-storm load.

- Bedrock spend: per-session token budget plus the 15-iteration cap bounds worst-case cost per user action; CloudWatch metric on tokens/session with an anomaly alarm.

- RDS: single Multi-AZ instance carries OLTP + pgvector + pg_cron MV refreshes. Accepted at current scale with Performance Insights monitoring; the documented escape hatch is a read replica for vector/read traffic — no re-architecture required.

- EKS: worker pod HPA on SQS queue depth; FastAPI HPA on CPU/requests.

# 10. Accepted Risk Register

| ID | Risk | Controls / acceptance |
| --- | --- | --- |
| R1 | Single-region deployment | Accepted for an internal admin tool. RDS Multi-AZ; IaC redeploy runbook. RTO 4h / RPO 15m via automated backups. |
| R2 | Prompt injection via MSTR metadata or user images | Tool allowlist, read-only default, HITL on all mutations, schema validation, no self-modifying configuration. |
| R3 | Runaway agent loop (cost / vendor load) | 15-iteration cap, per-session token budget, circuit breaker pre-call check, concurrency cap N=4. |
| R4 | Vendor MSTR overload | Concurrency cap + exponential backoff on 5xx; breaker can isolate the MSTR tool category instantly. |
| R5 | Mixed RDS workload contention (OLTP + pgvector + pg_cron) | Accepted at current scale; Performance Insights watch; read-replica escape hatch documented. |
| R6 | Screenshots may contain client data | Images ephemeral (in-memory → Converse), never persisted; SHA-256 hash only in audit. |
| R7 | Shared high-privilege service account | Secrets Manager + rotation, IRSA-scoped read, and full per-call human attribution via the audit table — the residual risk is credential compromise, mitigated by rotation and PrivateLink-only egress. |

# 11. Open Decisions

- Tool inventory audit: endpoint-by-endpoint mapping of existing MCP tools against the API family model in Section 6 — identifies gaps before claiming full admin coverage.

- Approval quorum: current design is single-approver (the requesting admin’s manager or a peer admin). Decide whether ownership transfers and deletions require two approvers.

- Managed-agent revisit trigger: if the platform later standardizes on a managed agent runtime (e.g., AgentCore) for multi-agent estates, this framework’s loop is deliberately thin enough to migrate — the MCP tools, audit model, and HITL design all carry over unchanged. This is the documented escape hatch from decision D1.